CROP DISEASE DETECTION APP

Detailed Build Prompt Library

PHASE 4 — Integration, Testing, Deployment & Docs

Prompts 166–220  ·  55 Fully Detailed Prompts

Prepared for: Priyanshu Kumar Gupta & Team

(Sadhana Bag, Kumar Gaurav, Rajdeep Kumar)

Part 4 of 4  —  execute this phase fully before opening the next

# Phase Overview

This phase connects the three finished pieces into one live product, proves it works, hardens it, ships it, and prepares the written and spoken deliverables.

## Reference: Full Project File Structure

Every prompt in this document references paths from the following master file tree. Keep it visible while executing.

crop-disease-detection/

      |-- README.md

      |-- ml/

      |   |-- requirements.txt

      |   |-- dataset/

      |   |   |-- raw/

      |   |   |-- filtered/

      |   |   |-- split/

      |   |   |   |-- train/<class>/

      |   |   |   |-- val/<class>/

      |   |   |   `-- test/<class>/

      |   |   `-- real_world_sample/<class>/

      |   |-- notebooks/

      |   |   |-- 00_colab_setup.ipynb

      |   |   |-- 01_dataset_exploration.ipynb

      |   |   `-- 02_preprocessing_test.ipynb

      |   |-- preprocessing/

      |   |   |-- loader.py

      |   |   |-- augmentation.py

      |   |   |-- dataset_pipeline.py

      |   |   `-- class_weights.py

      |   |-- training/

      |   |   |-- baseline_cnn.py

      |   |   |-- train_baseline.py

      |   |   |-- transfer_mobilenetv2.py

      |   |   |-- train_transfer.py

      |   |   `-- transfer_resnet50.py

      |   |-- evaluation/

      |   |   |-- evaluate.py

      |   |   |-- confusion_matrix.py

      |   |   |-- compare_models.py

      |   |   |-- confidence_threshold_experiment.py

      |   |   `-- real_world_eval.py

      |   `-- models/

      |       |-- crop_disease_model.keras

      |       `-- class_names.json

      |

      |-- backend/

      |   |-- requirements.txt

      |   |-- .env.example

      |   |-- alembic/

      |   |-- scripts/

      |   |   `-- reset_db.py

      |   |-- tests/

      |   |   |-- conftest.py

      |   |   |-- test_auth.py

      |   |   |-- test_users.py

      |   |   |-- test_predict.py

      |   |   `-- test_history_feedback.py

      |   `-- app/

      |       |-- main.py

      |       |-- core/

      |       |   |-- config.py

      |       |   |-- security.py

      |       |   `-- dependencies.py

      |       |-- db/

      |       |   |-- session.py

      |       |   `-- seed_diseases.py

      |       |-- models/

      |       |   |-- user.py

      |       |   |-- prediction.py

      |       |   |-- disease.py

      |       |   `-- feedback.py

      |       |-- schemas/

      |       |   |-- auth.py

      |       |   |-- user.py

      |       |   `-- prediction.py

      |       |-- routes/

      |       |   |-- auth.py

      |       |   |-- users.py

      |       |   |-- predict.py

      |       |   `-- diseases.py

      |       |-- services/

      |       |   |-- model_service.py

      |       |   `-- preprocessing_service.py

      |       `-- disease_data/

      |

      |-- frontend/

      |   |-- package.json

      |   |-- tailwind.config.js

      |   |-- index.html

      |   `-- src/

      |       |-- App.tsx

      |       |-- components/

      |       |   |-- ui/

      |       |   |   |-- Button.tsx

      |       |   |   |-- Card.tsx

      |       |   |   |-- Input.tsx

      |       |   |   |-- Avatar.tsx

      |       |   |   `-- Spinner.tsx

      |       |   |-- StatsCard.tsx

      |       |   |-- RecentScansTable.tsx

      |       |   |-- ProtectedRoute.tsx

      |       |   `-- Layout.tsx

      |       |-- pages/

      |       |   |-- Signup.tsx

      |       |   |-- Login.tsx

      |       |   |-- Dashboard.tsx

      |       |   |-- NewScan.tsx

      |       |   |-- Analyzing.tsx

      |       |   |-- Result.tsx

      |       |   |-- History.tsx

      |       |   |-- Profile.tsx

      |       |   `-- About.tsx

      |       |-- services/

      |       |   `-- api.ts

      |       |-- store/

      |       |   `-- authStore.ts

      |       |-- hooks/

      |       `-- assets/

      |

      `-- docs/

          |-- SETUP.md

          |-- ARCHITECTURE.md

          |-- API_REFERENCE.md

          |-- DATABASE_SCHEMA.md

          |-- SECURITY.md

          |-- PERFORMANCE.md

          |-- TESTING_REPORT.md

          `-- DEMO_SCRIPT.md

# Detailed Prompts

# 4.A Frontend-Backend Integration

PROMPT 166 — Wire the Signup page end-to-end against the live backend and verify a new user lands on a wo...

Objective:  Wire the Signup page end-to-end against the live backend and verify a new user lands on a working dashboard.

Why This Matters:  This is where the three independently-built pieces (ML model, backend, frontend) become one actual product. Integration bugs — contract mismatches, auth not wired correctly, stale data — are far cheaper to catch here than during the live demo.

Primary File(s):  See the module file structure for this phase.

Detailed Requirements

- Wire the Signup page end-to-end against the live backend and verify a new user lands on a working dashboard.

- Test against the real running backend (not a mock) for this verification.

- If a mismatch is found between what the frontend expects and what the backend returns, fix the contract and re-verify — don't just patch around it on one side.

- Use two distinct test user accounts wherever data-isolation is being verified.

- Record the verification steps taken (even briefly) so they can be re-run after future changes.

Technical Specification

Spans `frontend/src/` (the calling side) and `backend/app/routes/` (the serving side) for whichever flow is named in the objective above.

Acceptance Criteria

- ☐  The flow described in the objective works end-to-end against the real backend with no console errors.

- ☐  Data shown in the UI matches what is actually stored in the database for that user.

- ☐  Switching accounts shows correctly isolated, different data.

Edge Cases & Notes

- Check what happens if the backend is temporarily unreachable during this flow — the frontend should show an error state, not hang or crash.

PROMPT 167 — Wire the Login page end-to-end and verify JWT persistence across a page refresh

Objective:  Wire the Login page end-to-end and verify JWT persistence across a page refresh.

Why This Matters:  This is where the three independently-built pieces (ML model, backend, frontend) become one actual product. Integration bugs — contract mismatches, auth not wired correctly, stale data — are far cheaper to catch here than during the live demo.

Primary File(s):  See the module file structure for this phase.

Detailed Requirements

- Wire the Login page end-to-end and verify JWT persistence across a page refresh.

- Test against the real running backend (not a mock) for this verification.

- If a mismatch is found between what the frontend expects and what the backend returns, fix the contract and re-verify — don't just patch around it on one side.

- Use two distinct test user accounts wherever data-isolation is being verified.

- Record the verification steps taken (even briefly) so they can be re-run after future changes.

Technical Specification

Spans `frontend/src/` (the calling side) and `backend/app/routes/` (the serving side) for whichever flow is named in the objective above.

Acceptance Criteria

- ☐  The flow described in the objective works end-to-end against the real backend with no console errors.

- ☐  Data shown in the UI matches what is actually stored in the database for that user.

- ☐  Switching accounts shows correctly isolated, different data.

Edge Cases & Notes

- Check what happens if the backend is temporarily unreachable during this flow — the frontend should show an error state, not hang or crash.

PROMPT 168 — Wire the full scan flow end-to-end

Objective:  Wire the full scan flow end-to-end: upload -> analyzing -> result -> saved to history.

Why This Matters:  This is where the three independently-built pieces (ML model, backend, frontend) become one actual product. Integration bugs — contract mismatches, auth not wired correctly, stale data — are far cheaper to catch here than during the live demo.

Primary File(s):  See the module file structure for this phase.

Detailed Requirements

- Wire the full scan flow end-to-end: upload -> analyzing -> result -> saved to history.

- Test against the real running backend (not a mock) for this verification.

- If a mismatch is found between what the frontend expects and what the backend returns, fix the contract and re-verify — don't just patch around it on one side.

- Use two distinct test user accounts wherever data-isolation is being verified.

- Record the verification steps taken (even briefly) so they can be re-run after future changes.

Technical Specification

Spans `frontend/src/` (the calling side) and `backend/app/routes/` (the serving side) for whichever flow is named in the objective above.

Acceptance Criteria

- ☐  The flow described in the objective works end-to-end against the real backend with no console errors.

- ☐  Data shown in the UI matches what is actually stored in the database for that user.

- ☐  Switching accounts shows correctly isolated, different data.

Edge Cases & Notes

- Check what happens if the backend is temporarily unreachable during this flow — the frontend should show an error state, not hang or crash.

PROMPT 169 — Verify the dashboard stats and recent-scans update immediately after a new scan

Objective:  Verify the dashboard stats and recent-scans update immediately after a new scan.

Why This Matters:  This is where the three independently-built pieces (ML model, backend, frontend) become one actual product. Integration bugs — contract mismatches, auth not wired correctly, stale data — are far cheaper to catch here than during the live demo.

Primary File(s):  See the module file structure for this phase.

Detailed Requirements

- Verify the dashboard stats and recent-scans update immediately after a new scan.

- Test against the real running backend (not a mock) for this verification.

- If a mismatch is found between what the frontend expects and what the backend returns, fix the contract and re-verify — don't just patch around it on one side.

- Use two distinct test user accounts wherever data-isolation is being verified.

- Record the verification steps taken (even briefly) so they can be re-run after future changes.

Technical Specification

Spans `frontend/src/` (the calling side) and `backend/app/routes/` (the serving side) for whichever flow is named in the objective above.

Acceptance Criteria

- ☐  The flow described in the objective works end-to-end against the real backend with no console errors.

- ☐  Data shown in the UI matches what is actually stored in the database for that user.

- ☐  Switching accounts shows correctly isolated, different data.

Edge Cases & Notes

- Check what happens if the backend is temporarily unreachable during this flow — the frontend should show an error state, not hang or crash.

PROMPT 170 — Verify the History page correctly paginates and filters against real backend data

Objective:  Verify the History page correctly paginates and filters against real backend data.

Why This Matters:  This is where the three independently-built pieces (ML model, backend, frontend) become one actual product. Integration bugs — contract mismatches, auth not wired correctly, stale data — are far cheaper to catch here than during the live demo.

Primary File(s):  See the module file structure for this phase.

Detailed Requirements

- Verify the History page correctly paginates and filters against real backend data.

- Test against the real running backend (not a mock) for this verification.

- If a mismatch is found between what the frontend expects and what the backend returns, fix the contract and re-verify — don't just patch around it on one side.

- Use two distinct test user accounts wherever data-isolation is being verified.

- Record the verification steps taken (even briefly) so they can be re-run after future changes.

Technical Specification

Spans `frontend/src/` (the calling side) and `backend/app/routes/` (the serving side) for whichever flow is named in the objective above.

Acceptance Criteria

- ☐  The flow described in the objective works end-to-end against the real backend with no console errors.

- ☐  Data shown in the UI matches what is actually stored in the database for that user.

- ☐  Switching accounts shows correctly isolated, different data.

Edge Cases & Notes

- Check what happens if the backend is temporarily unreachable during this flow — the frontend should show an error state, not hang or crash.

PROMPT 171 — Verify the Profile edit flow persists changes and reflects them immediately in the navbar av...

Objective:  Verify the Profile edit flow persists changes and reflects them immediately in the navbar avatar/name.

Why This Matters:  This is where the three independently-built pieces (ML model, backend, frontend) become one actual product. Integration bugs — contract mismatches, auth not wired correctly, stale data — are far cheaper to catch here than during the live demo.

Primary File(s):  See the module file structure for this phase.

Detailed Requirements

- Verify the Profile edit flow persists changes and reflects them immediately in the navbar avatar/name.

- Test against the real running backend (not a mock) for this verification.

- If a mismatch is found between what the frontend expects and what the backend returns, fix the contract and re-verify — don't just patch around it on one side.

- Use two distinct test user accounts wherever data-isolation is being verified.

- Record the verification steps taken (even briefly) so they can be re-run after future changes.

Technical Specification

Spans `frontend/src/` (the calling side) and `backend/app/routes/` (the serving side) for whichever flow is named in the objective above.

Acceptance Criteria

- ☐  The flow described in the objective works end-to-end against the real backend with no console errors.

- ☐  Data shown in the UI matches what is actually stored in the database for that user.

- ☐  Switching accounts shows correctly isolated, different data.

Edge Cases & Notes

- Check what happens if the backend is temporarily unreachable during this flow — the frontend should show an error state, not hang or crash.

PROMPT 172 — Verify that logging in as a second test user shows a completely separate dashboard/history (...

Objective:  Verify that logging in as a second test user shows a completely separate dashboard/history (no data leakage between accounts).

Why This Matters:  This is where the three independently-built pieces (ML model, backend, frontend) become one actual product. Integration bugs — contract mismatches, auth not wired correctly, stale data — are far cheaper to catch here than during the live demo.

Primary File(s):  See the module file structure for this phase.

Detailed Requirements

- Verify that logging in as a second test user shows a completely separate dashboard/history (no data leakage between accounts).

- Test against the real running backend (not a mock) for this verification.

- If a mismatch is found between what the frontend expects and what the backend returns, fix the contract and re-verify — don't just patch around it on one side.

- Use two distinct test user accounts wherever data-isolation is being verified.

- Record the verification steps taken (even briefly) so they can be re-run after future changes.

Technical Specification

Spans `frontend/src/` (the calling side) and `backend/app/routes/` (the serving side) for whichever flow is named in the objective above.

Acceptance Criteria

- ☐  The flow described in the objective works end-to-end against the real backend with no console errors.

- ☐  Data shown in the UI matches what is actually stored in the database for that user.

- ☐  Switching accounts shows correctly isolated, different data.

Edge Cases & Notes

- Check what happens if the backend is temporarily unreachable during this flow — the frontend should show an error state, not hang or crash.

PROMPT 173 — Fix any API-contract mismatches discovered during integration (field naming, date formats, e...

Objective:  Fix any API-contract mismatches discovered during integration (field naming, date formats, error shapes).

Why This Matters:  This is where the three independently-built pieces (ML model, backend, frontend) become one actual product. Integration bugs — contract mismatches, auth not wired correctly, stale data — are far cheaper to catch here than during the live demo.

Primary File(s):  See the module file structure for this phase.

Detailed Requirements

- Fix any API-contract mismatches discovered during integration (field naming, date formats, error shapes).

- Test against the real running backend (not a mock) for this verification.

- If a mismatch is found between what the frontend expects and what the backend returns, fix the contract and re-verify — don't just patch around it on one side.

- Use two distinct test user accounts wherever data-isolation is being verified.

- Record the verification steps taken (even briefly) so they can be re-run after future changes.

Technical Specification

Spans `frontend/src/` (the calling side) and `backend/app/routes/` (the serving side) for whichever flow is named in the objective above.

Acceptance Criteria

- ☐  The flow described in the objective works end-to-end against the real backend with no console errors.

- ☐  Data shown in the UI matches what is actually stored in the database for that user.

- ☐  Switching accounts shows correctly isolated, different data.

Edge Cases & Notes

- Check what happens if the backend is temporarily unreachable during this flow — the frontend should show an error state, not hang or crash.

PROMPT 174 — Add global frontend error boundaries and a friendly fallback UI for unexpected failures

Objective:  Add global frontend error boundaries and a friendly fallback UI for unexpected failures.

Why This Matters:  This is where the three independently-built pieces (ML model, backend, frontend) become one actual product. Integration bugs — contract mismatches, auth not wired correctly, stale data — are far cheaper to catch here than during the live demo.

Primary File(s):  See the module file structure for this phase.

Detailed Requirements

- Add global frontend error boundaries and a friendly fallback UI for unexpected failures.

- Test against the real running backend (not a mock) for this verification.

- If a mismatch is found between what the frontend expects and what the backend returns, fix the contract and re-verify — don't just patch around it on one side.

- Use two distinct test user accounts wherever data-isolation is being verified.

- Record the verification steps taken (even briefly) so they can be re-run after future changes.

Technical Specification

Spans `frontend/src/` (the calling side) and `backend/app/routes/` (the serving side) for whichever flow is named in the objective above.

Acceptance Criteria

- ☐  The flow described in the objective works end-to-end against the real backend with no console errors.

- ☐  Data shown in the UI matches what is actually stored in the database for that user.

- ☐  Switching accounts shows correctly isolated, different data.

Edge Cases & Notes

- Check what happens if the backend is temporarily unreachable during this flow — the frontend should show an error state, not hang or crash.

PROMPT 175 — Add environment-based API base URL configuration (.env for local vs

Objective:  Add environment-based API base URL configuration (`.env` for local vs. production).

Why This Matters:  This is where the three independently-built pieces (ML model, backend, frontend) become one actual product. Integration bugs — contract mismatches, auth not wired correctly, stale data — are far cheaper to catch here than during the live demo.

Primary File(s):  `.env`

Detailed Requirements

- Add environment-based API base URL configuration (`.env` for local vs. production).

- Test against the real running backend (not a mock) for this verification.

- If a mismatch is found between what the frontend expects and what the backend returns, fix the contract and re-verify — don't just patch around it on one side.

- Use two distinct test user accounts wherever data-isolation is being verified.

- Record the verification steps taken (even briefly) so they can be re-run after future changes.

Technical Specification

Spans `frontend/src/` (the calling side) and `backend/app/routes/` (the serving side) for whichever flow is named in the objective above.

Acceptance Criteria

- ☐  The flow described in the objective works end-to-end against the real backend with no console errors.

- ☐  Data shown in the UI matches what is actually stored in the database for that user.

- ☐  Switching accounts shows correctly isolated, different data.

Edge Cases & Notes

- Check what happens if the backend is temporarily unreachable during this flow — the frontend should show an error state, not hang or crash.

# 4.B End-to-End Testing

PROMPT 176 — Write an end-to-end test script (Playwright or Cypress) covering

Objective:  Write an end-to-end test script (Playwright or Cypress) covering: signup -> login -> scan -> view result -> logout.

Why This Matters:  Automated and manual tests at this stage are what let the team trust the system is actually correct — not just “worked once when I tried it” — and they give concrete evidence for the final report's evaluation section.

Primary File(s):  See the module file structure for this phase.

Detailed Requirements

- Write an end-to-end test script (Playwright or Cypress) covering: signup -> login -> scan -> view result -> logout.

- Automated tests should be runnable with a single command and not depend on manual setup steps beyond what's documented.

- Cover both the happy path and at least one realistic failure path for the flow under test.

- Use a dedicated test database/environment, never the production database, for destructive test scenarios.

- Record results (pass/fail, and for manual QA, device/browser used) in the testing report.

Technical Specification

Backend tests use `pytest` against `backend/tests/`. Frontend/E2E tests use Playwright or Cypress against the full running stack (frontend + backend + database).

Acceptance Criteria

- ☐  The test(s) described in the objective exist, run, and pass against the current codebase.

- ☐  A deliberately-broken version of the feature causes the test to fail (confirming the test actually tests something).

- ☐  Results are recorded in `docs/TESTING_REPORT.md`.

Edge Cases & Notes

- Note any flaky behaviour (a test that sometimes passes, sometimes fails with no code change) rather than ignoring it.

PROMPT 177 — Write an end-to-end test covering the "uncertain result" path using a deliberately ambiguous...

Objective:  Write an end-to-end test covering the "uncertain result" path using a deliberately ambiguous test image.

Why This Matters:  Automated and manual tests at this stage are what let the team trust the system is actually correct — not just “worked once when I tried it” — and they give concrete evidence for the final report's evaluation section.

Primary File(s):  See the module file structure for this phase.

Detailed Requirements

- Write an end-to-end test covering the "uncertain result" path using a deliberately ambiguous test image.

- Automated tests should be runnable with a single command and not depend on manual setup steps beyond what's documented.

- Cover both the happy path and at least one realistic failure path for the flow under test.

- Use a dedicated test database/environment, never the production database, for destructive test scenarios.

- Record results (pass/fail, and for manual QA, device/browser used) in the testing report.

Technical Specification

Backend tests use `pytest` against `backend/tests/`. Frontend/E2E tests use Playwright or Cypress against the full running stack (frontend + backend + database).

Acceptance Criteria

- ☐  The test(s) described in the objective exist, run, and pass against the current codebase.

- ☐  A deliberately-broken version of the feature causes the test to fail (confirming the test actually tests something).

- ☐  Results are recorded in `docs/TESTING_REPORT.md`.

Edge Cases & Notes

- Note any flaky behaviour (a test that sometimes passes, sometimes fails with no code change) rather than ignoring it.

PROMPT 178 — Write an end-to-end test verifying protected routes redirect unauthenticated users to /login

Objective:  Write an end-to-end test verifying protected routes redirect unauthenticated users to `/login`.

Why This Matters:  Automated and manual tests at this stage are what let the team trust the system is actually correct — not just “worked once when I tried it” — and they give concrete evidence for the final report's evaluation section.

Primary File(s):  `/login`

Detailed Requirements

- Write an end-to-end test verifying protected routes redirect unauthenticated users to `/login`.

- Automated tests should be runnable with a single command and not depend on manual setup steps beyond what's documented.

- Cover both the happy path and at least one realistic failure path for the flow under test.

- Use a dedicated test database/environment, never the production database, for destructive test scenarios.

- Record results (pass/fail, and for manual QA, device/browser used) in the testing report.

Technical Specification

Backend tests use `pytest` against `backend/tests/`. Frontend/E2E tests use Playwright or Cypress against the full running stack (frontend + backend + database).

Acceptance Criteria

- ☐  The test(s) described in the objective exist, run, and pass against the current codebase.

- ☐  A deliberately-broken version of the feature causes the test to fail (confirming the test actually tests something).

- ☐  Results are recorded in `docs/TESTING_REPORT.md`.

Edge Cases & Notes

- Note any flaky behaviour (a test that sometimes passes, sometimes fails with no code change) rather than ignoring it.

PROMPT 179 — Write an end-to-end test verifying user data isolation between two different accounts

Objective:  Write an end-to-end test verifying user data isolation between two different accounts.

Why This Matters:  Automated and manual tests at this stage are what let the team trust the system is actually correct — not just “worked once when I tried it” — and they give concrete evidence for the final report's evaluation section.

Primary File(s):  See the module file structure for this phase.

Detailed Requirements

- Write an end-to-end test verifying user data isolation between two different accounts.

- Automated tests should be runnable with a single command and not depend on manual setup steps beyond what's documented.

- Cover both the happy path and at least one realistic failure path for the flow under test.

- Use a dedicated test database/environment, never the production database, for destructive test scenarios.

- Record results (pass/fail, and for manual QA, device/browser used) in the testing report.

Technical Specification

Backend tests use `pytest` against `backend/tests/`. Frontend/E2E tests use Playwright or Cypress against the full running stack (frontend + backend + database).

Acceptance Criteria

- ☐  The test(s) described in the objective exist, run, and pass against the current codebase.

- ☐  A deliberately-broken version of the feature causes the test to fail (confirming the test actually tests something).

- ☐  Results are recorded in `docs/TESTING_REPORT.md`.

Edge Cases & Notes

- Note any flaky behaviour (a test that sometimes passes, sometimes fails with no code change) rather than ignoring it.

PROMPT 180 — Run the full backend test suite (pytest) and fix any failing tests

Objective:  Run the full backend test suite (`pytest`) and fix any failing tests.

Why This Matters:  Automated and manual tests at this stage are what let the team trust the system is actually correct — not just “worked once when I tried it” — and they give concrete evidence for the final report's evaluation section.

Primary File(s):  See the module file structure for this phase.

Detailed Requirements

- Run the full backend test suite (`pytest`) and fix any failing tests.

- Automated tests should be runnable with a single command and not depend on manual setup steps beyond what's documented.

- Cover both the happy path and at least one realistic failure path for the flow under test.

- Use a dedicated test database/environment, never the production database, for destructive test scenarios.

- Record results (pass/fail, and for manual QA, device/browser used) in the testing report.

Technical Specification

Backend tests use `pytest` against `backend/tests/`. Frontend/E2E tests use Playwright or Cypress against the full running stack (frontend + backend + database).

Acceptance Criteria

- ☐  The test(s) described in the objective exist, run, and pass against the current codebase.

- ☐  A deliberately-broken version of the feature causes the test to fail (confirming the test actually tests something).

- ☐  Results are recorded in `docs/TESTING_REPORT.md`.

Edge Cases & Notes

- Note any flaky behaviour (a test that sometimes passes, sometimes fails with no code change) rather than ignoring it.

PROMPT 181 — Perform manual QA on real mobile devices (Android and iOS browsers) for the upload flow

Objective:  Perform manual QA on real mobile devices (Android and iOS browsers) for the upload flow.

Why This Matters:  Automated and manual tests at this stage are what let the team trust the system is actually correct — not just “worked once when I tried it” — and they give concrete evidence for the final report's evaluation section.

Primary File(s):  See the module file structure for this phase.

Detailed Requirements

- Perform manual QA on real mobile devices (Android and iOS browsers) for the upload flow.

- Automated tests should be runnable with a single command and not depend on manual setup steps beyond what's documented.

- Cover both the happy path and at least one realistic failure path for the flow under test.

- Use a dedicated test database/environment, never the production database, for destructive test scenarios.

- Record results (pass/fail, and for manual QA, device/browser used) in the testing report.

Technical Specification

Backend tests use `pytest` against `backend/tests/`. Frontend/E2E tests use Playwright or Cypress against the full running stack (frontend + backend + database).

Acceptance Criteria

- ☐  The test(s) described in the objective exist, run, and pass against the current codebase.

- ☐  A deliberately-broken version of the feature causes the test to fail (confirming the test actually tests something).

- ☐  Results are recorded in `docs/TESTING_REPORT.md`.

Edge Cases & Notes

- Note any flaky behaviour (a test that sometimes passes, sometimes fails with no code change) rather than ignoring it.

PROMPT 182 — Load-test the /predict endpoint with concurrent requests to confirm the model-loading sing...

Objective:  Load-test the `/predict` endpoint with concurrent requests to confirm the model-loading singleton performs acceptably.

Why This Matters:  Automated and manual tests at this stage are what let the team trust the system is actually correct — not just “worked once when I tried it” — and they give concrete evidence for the final report's evaluation section.

Primary File(s):  `/predict`

Detailed Requirements

- Load-test the `/predict` endpoint with concurrent requests to confirm the model-loading singleton performs acceptably.

- Automated tests should be runnable with a single command and not depend on manual setup steps beyond what's documented.

- Cover both the happy path and at least one realistic failure path for the flow under test.

- Use a dedicated test database/environment, never the production database, for destructive test scenarios.

- Record results (pass/fail, and for manual QA, device/browser used) in the testing report.

Technical Specification

Backend tests use `pytest` against `backend/tests/`. Frontend/E2E tests use Playwright or Cypress against the full running stack (frontend + backend + database).

Acceptance Criteria

- ☐  The test(s) described in the objective exist, run, and pass against the current codebase.

- ☐  A deliberately-broken version of the feature causes the test to fail (confirming the test actually tests something).

- ☐  Results are recorded in `docs/TESTING_REPORT.md`.

Edge Cases & Notes

- Note any flaky behaviour (a test that sometimes passes, sometimes fails with no code change) rather than ignoring it.

PROMPT 183 — Document all test results and known issues in docs/TESTING_REPORT.md

Objective:  Document all test results and known issues in `docs/TESTING_REPORT.md`.

Why This Matters:  Automated and manual tests at this stage are what let the team trust the system is actually correct — not just “worked once when I tried it” — and they give concrete evidence for the final report's evaluation section.

Primary File(s):  `docs/TESTING_REPORT.md`

Detailed Requirements

- Document all test results and known issues in `docs/TESTING_REPORT.md`.

- Automated tests should be runnable with a single command and not depend on manual setup steps beyond what's documented.

- Cover both the happy path and at least one realistic failure path for the flow under test.

- Use a dedicated test database/environment, never the production database, for destructive test scenarios.

- Record results (pass/fail, and for manual QA, device/browser used) in the testing report.

Technical Specification

Backend tests use `pytest` against `backend/tests/`. Frontend/E2E tests use Playwright or Cypress against the full running stack (frontend + backend + database).

Acceptance Criteria

- ☐  The test(s) described in the objective exist, run, and pass against the current codebase.

- ☐  A deliberately-broken version of the feature causes the test to fail (confirming the test actually tests something).

- ☐  Results are recorded in `docs/TESTING_REPORT.md`.

Edge Cases & Notes

- Note any flaky behaviour (a test that sometimes passes, sometimes fails with no code change) rather than ignoring it.

# 4.C Security Hardening

PROMPT 184 — Audit all protected routes to confirm none rely on client-supplied user IDs instead of the J...

Objective:  Audit all protected routes to confirm none rely on client-supplied user IDs instead of the JWT-derived identity.

Why This Matters:  Real user accounts mean real responsibility. This audit step exists because the project report explicitly commits to never letting one user access another's data and to never storing credentials unsafely — this prompt is where that commitment is verified, not just assumed.

Primary File(s):  See the module file structure for this phase.

Detailed Requirements

- Audit all protected routes to confirm none rely on client-supplied user IDs instead of the JWT-derived identity.

- Review actual code (not just documentation) for the specific concern named in the objective.

- Where a gap is found, fix it immediately rather than only noting it for later.

- Confirm the fix with a concrete test (e.g. attempt the exact attack/misuse being guarded against and confirm it is blocked).

- Record the finding and fix in `docs/SECURITY.md`.

Technical Specification

Applies to `backend/app/core/security.py`, `backend/app/core/dependencies.py`, and every route in `backend/app/routes/` relevant to the objective above.

Acceptance Criteria

- ☐  The specific security property described in the objective is verified true by an explicit, repeatable check — not assumed.

- ☐  Any gap found during this audit is fixed and re-verified before moving on.

- ☐  `docs/SECURITY.md` is updated to reflect this check.

Edge Cases & Notes

- If a fix here changes an API contract (e.g. adding a required header), update the frontend and documentation in the same pass so they don't drift out of sync.

PROMPT 185 — Confirm password hashes are never included in any API response, log line, or error message

Objective:  Confirm password hashes are never included in any API response, log line, or error message.

Why This Matters:  Real user accounts mean real responsibility. This audit step exists because the project report explicitly commits to never letting one user access another's data and to never storing credentials unsafely — this prompt is where that commitment is verified, not just assumed.

Primary File(s):  See the module file structure for this phase.

Detailed Requirements

- Confirm password hashes are never included in any API response, log line, or error message.

- Review actual code (not just documentation) for the specific concern named in the objective.

- Where a gap is found, fix it immediately rather than only noting it for later.

- Confirm the fix with a concrete test (e.g. attempt the exact attack/misuse being guarded against and confirm it is blocked).

- Record the finding and fix in `docs/SECURITY.md`.

Technical Specification

Applies to `backend/app/core/security.py`, `backend/app/core/dependencies.py`, and every route in `backend/app/routes/` relevant to the objective above.

Acceptance Criteria

- ☐  The specific security property described in the objective is verified true by an explicit, repeatable check — not assumed.

- ☐  Any gap found during this audit is fixed and re-verified before moving on.

- ☐  `docs/SECURITY.md` is updated to reflect this check.

Edge Cases & Notes

- If a fix here changes an API contract (e.g. adding a required header), update the frontend and documentation in the same pass so they don't drift out of sync.

PROMPT 186 — Add HTTPS-only cookie flags / secure token storage configuration for production

Objective:  Add HTTPS-only cookie flags / secure token storage configuration for production.

Why This Matters:  Real user accounts mean real responsibility. This audit step exists because the project report explicitly commits to never letting one user access another's data and to never storing credentials unsafely — this prompt is where that commitment is verified, not just assumed.

Primary File(s):  See the module file structure for this phase.

Detailed Requirements

- Add HTTPS-only cookie flags / secure token storage configuration for production.

- Review actual code (not just documentation) for the specific concern named in the objective.

- Where a gap is found, fix it immediately rather than only noting it for later.

- Confirm the fix with a concrete test (e.g. attempt the exact attack/misuse being guarded against and confirm it is blocked).

- Record the finding and fix in `docs/SECURITY.md`.

Technical Specification

Applies to `backend/app/core/security.py`, `backend/app/core/dependencies.py`, and every route in `backend/app/routes/` relevant to the objective above.

Acceptance Criteria

- ☐  The specific security property described in the objective is verified true by an explicit, repeatable check — not assumed.

- ☐  Any gap found during this audit is fixed and re-verified before moving on.

- ☐  `docs/SECURITY.md` is updated to reflect this check.

Edge Cases & Notes

- If a fix here changes an API contract (e.g. adding a required header), update the frontend and documentation in the same pass so they don't drift out of sync.

PROMPT 187 — Add basic rate-limiting to /auth/login and /predict to reduce abuse risk

Objective:  Add basic rate-limiting to `/auth/login` and `/predict` to reduce abuse risk.

Why This Matters:  Real user accounts mean real responsibility. This audit step exists because the project report explicitly commits to never letting one user access another's data and to never storing credentials unsafely — this prompt is where that commitment is verified, not just assumed.

Primary File(s):  `/auth/login`, `/predict`

Detailed Requirements

- Add basic rate-limiting to `/auth/login` and `/predict` to reduce abuse risk.

- Review actual code (not just documentation) for the specific concern named in the objective.

- Where a gap is found, fix it immediately rather than only noting it for later.

- Confirm the fix with a concrete test (e.g. attempt the exact attack/misuse being guarded against and confirm it is blocked).

- Record the finding and fix in `docs/SECURITY.md`.

Technical Specification

Applies to `backend/app/core/security.py`, `backend/app/core/dependencies.py`, and every route in `backend/app/routes/` relevant to the objective above.

Acceptance Criteria

- ☐  The specific security property described in the objective is verified true by an explicit, repeatable check — not assumed.

- ☐  Any gap found during this audit is fixed and re-verified before moving on.

- ☐  `docs/SECURITY.md` is updated to reflect this check.

Edge Cases & Notes

- If a fix here changes an API contract (e.g. adding a required header), update the frontend and documentation in the same pass so they don't drift out of sync.

PROMPT 188 — Review file-upload handling for path-traversal and malicious-file risks

Objective:  Review file-upload handling for path-traversal and malicious-file risks.

Why This Matters:  Real user accounts mean real responsibility. This audit step exists because the project report explicitly commits to never letting one user access another's data and to never storing credentials unsafely — this prompt is where that commitment is verified, not just assumed.

Primary File(s):  See the module file structure for this phase.

Detailed Requirements

- Review file-upload handling for path-traversal and malicious-file risks.

- Review actual code (not just documentation) for the specific concern named in the objective.

- Where a gap is found, fix it immediately rather than only noting it for later.

- Confirm the fix with a concrete test (e.g. attempt the exact attack/misuse being guarded against and confirm it is blocked).

- Record the finding and fix in `docs/SECURITY.md`.

Technical Specification

Applies to `backend/app/core/security.py`, `backend/app/core/dependencies.py`, and every route in `backend/app/routes/` relevant to the objective above.

Acceptance Criteria

- ☐  The specific security property described in the objective is verified true by an explicit, repeatable check — not assumed.

- ☐  Any gap found during this audit is fixed and re-verified before moving on.

- ☐  `docs/SECURITY.md` is updated to reflect this check.

Edge Cases & Notes

- If a fix here changes an API contract (e.g. adding a required header), update the frontend and documentation in the same pass so they don't drift out of sync.

PROMPT 189 — Document the security measures taken in docs/SECURITY.md

Objective:  Document the security measures taken in `docs/SECURITY.md`.

Why This Matters:  Real user accounts mean real responsibility. This audit step exists because the project report explicitly commits to never letting one user access another's data and to never storing credentials unsafely — this prompt is where that commitment is verified, not just assumed.

Primary File(s):  `docs/SECURITY.md`

Detailed Requirements

- Document the security measures taken in `docs/SECURITY.md`.

- Review actual code (not just documentation) for the specific concern named in the objective.

- Where a gap is found, fix it immediately rather than only noting it for later.

- Confirm the fix with a concrete test (e.g. attempt the exact attack/misuse being guarded against and confirm it is blocked).

- Record the finding and fix in `docs/SECURITY.md`.

Technical Specification

Applies to `backend/app/core/security.py`, `backend/app/core/dependencies.py`, and every route in `backend/app/routes/` relevant to the objective above.

Acceptance Criteria

- ☐  The specific security property described in the objective is verified true by an explicit, repeatable check — not assumed.

- ☐  Any gap found during this audit is fixed and re-verified before moving on.

- ☐  `docs/SECURITY.md` is updated to reflect this check.

Edge Cases & Notes

- If a fix here changes an API contract (e.g. adding a required header), update the frontend and documentation in the same pass so they don't drift out of sync.

# 4.D Performance Pass

PROMPT 190 — Profile the /predict endpoint latency and optimize preprocessing/inference if it exceeds a...

Objective:  Profile the `/predict` endpoint latency and optimize preprocessing/inference if it exceeds an acceptable response-time budget.

Why This Matters:  A personalized app that feels slow undermines the entire product goal of feeling like a user's own responsive assistant. This prompt exists to put real numbers against that feeling and fix the worst offenders before deployment.

Primary File(s):  `/predict`

Detailed Requirements

- Profile the `/predict` endpoint latency and optimize preprocessing/inference if it exceeds an acceptable response-time budget.

- Measure before optimizing — record a concrete baseline number (ms, KB, etc.) before making any change.

- Re-measure after the change and record the delta.

- Prefer the simplest fix that meaningfully improves the number over a complex one with marginal gains.

- Don't trade away correctness (e.g. aggressive caching that serves stale user-specific data) for speed.

Technical Specification

Relevant surfaces: `backend/app/services/model_service.py` + `/predict` route latency; `frontend/` Vite build output size; client-side image handling before upload.

Acceptance Criteria

- ☐  A documented before/after measurement shows a real improvement for the metric described in the objective.

- ☐  No functional regression is introduced by the optimization (re-run relevant tests).

- ☐  Results are recorded in `docs/PERFORMANCE.md`.

Edge Cases & Notes

- Confirm the optimization still behaves correctly on a slow/throttled network connection, not just on localhost.

PROMPT 191 — Add response caching where appropriate (e

Objective:  Add response caching where appropriate (e.g. `/diseases` reference data).

Why This Matters:  A personalized app that feels slow undermines the entire product goal of feeling like a user's own responsive assistant. This prompt exists to put real numbers against that feeling and fix the worst offenders before deployment.

Primary File(s):  `/diseases`

Detailed Requirements

- Add response caching where appropriate (e.g. `/diseases` reference data).

- Measure before optimizing — record a concrete baseline number (ms, KB, etc.) before making any change.

- Re-measure after the change and record the delta.

- Prefer the simplest fix that meaningfully improves the number over a complex one with marginal gains.

- Don't trade away correctness (e.g. aggressive caching that serves stale user-specific data) for speed.

Technical Specification

Relevant surfaces: `backend/app/services/model_service.py` + `/predict` route latency; `frontend/` Vite build output size; client-side image handling before upload.

Acceptance Criteria

- ☐  A documented before/after measurement shows a real improvement for the metric described in the objective.

- ☐  No functional regression is introduced by the optimization (re-run relevant tests).

- ☐  Results are recorded in `docs/PERFORMANCE.md`.

Edge Cases & Notes

- Confirm the optimization still behaves correctly on a slow/throttled network connection, not just on localhost.

PROMPT 192 — Optimize frontend bundle size (code-splitting routes, lazy-loading the Result/History pages)

Objective:  Optimize frontend bundle size (code-splitting routes, lazy-loading the Result/History pages).

Why This Matters:  A personalized app that feels slow undermines the entire product goal of feeling like a user's own responsive assistant. This prompt exists to put real numbers against that feeling and fix the worst offenders before deployment.

Primary File(s):  See the module file structure for this phase.

Detailed Requirements

- Optimize frontend bundle size (code-splitting routes, lazy-loading the Result/History pages).

- Measure before optimizing — record a concrete baseline number (ms, KB, etc.) before making any change.

- Re-measure after the change and record the delta.

- Prefer the simplest fix that meaningfully improves the number over a complex one with marginal gains.

- Don't trade away correctness (e.g. aggressive caching that serves stale user-specific data) for speed.

Technical Specification

Relevant surfaces: `backend/app/services/model_service.py` + `/predict` route latency; `frontend/` Vite build output size; client-side image handling before upload.

Acceptance Criteria

- ☐  A documented before/after measurement shows a real improvement for the metric described in the objective.

- ☐  No functional regression is introduced by the optimization (re-run relevant tests).

- ☐  Results are recorded in `docs/PERFORMANCE.md`.

Edge Cases & Notes

- Confirm the optimization still behaves correctly on a slow/throttled network connection, not just on localhost.

PROMPT 193 — Add image compression/resizing on the client before upload to reduce payload size

Objective:  Add image compression/resizing on the client before upload to reduce payload size.

Why This Matters:  A personalized app that feels slow undermines the entire product goal of feeling like a user's own responsive assistant. This prompt exists to put real numbers against that feeling and fix the worst offenders before deployment.

Primary File(s):  See the module file structure for this phase.

Detailed Requirements

- Add image compression/resizing on the client before upload to reduce payload size.

- Measure before optimizing — record a concrete baseline number (ms, KB, etc.) before making any change.

- Re-measure after the change and record the delta.

- Prefer the simplest fix that meaningfully improves the number over a complex one with marginal gains.

- Don't trade away correctness (e.g. aggressive caching that serves stale user-specific data) for speed.

Technical Specification

Relevant surfaces: `backend/app/services/model_service.py` + `/predict` route latency; `frontend/` Vite build output size; client-side image handling before upload.

Acceptance Criteria

- ☐  A documented before/after measurement shows a real improvement for the metric described in the objective.

- ☐  No functional regression is introduced by the optimization (re-run relevant tests).

- ☐  Results are recorded in `docs/PERFORMANCE.md`.

Edge Cases & Notes

- Confirm the optimization still behaves correctly on a slow/throttled network connection, not just on localhost.

PROMPT 194 — Re-run and document before/after performance numbers in docs/PERFORMANCE.md

Objective:  Re-run and document before/after performance numbers in `docs/PERFORMANCE.md`.

Why This Matters:  A personalized app that feels slow undermines the entire product goal of feeling like a user's own responsive assistant. This prompt exists to put real numbers against that feeling and fix the worst offenders before deployment.

Primary File(s):  `docs/PERFORMANCE.md`

Detailed Requirements

- Re-run and document before/after performance numbers in `docs/PERFORMANCE.md`.

- Measure before optimizing — record a concrete baseline number (ms, KB, etc.) before making any change.

- Re-measure after the change and record the delta.

- Prefer the simplest fix that meaningfully improves the number over a complex one with marginal gains.

- Don't trade away correctness (e.g. aggressive caching that serves stale user-specific data) for speed.

Technical Specification

Relevant surfaces: `backend/app/services/model_service.py` + `/predict` route latency; `frontend/` Vite build output size; client-side image handling before upload.

Acceptance Criteria

- ☐  A documented before/after measurement shows a real improvement for the metric described in the objective.

- ☐  No functional regression is introduced by the optimization (re-run relevant tests).

- ☐  Results are recorded in `docs/PERFORMANCE.md`.

Edge Cases & Notes

- Confirm the optimization still behaves correctly on a slow/throttled network connection, not just on localhost.

# 4.E Backend Deployment

PROMPT 195 — Provision a managed PostgreSQL instance (e

Objective:  Provision a managed PostgreSQL instance (e.g. Render/Railway/Supabase) for production.

Why This Matters:  This step takes the backend from “works on my machine” to a live, reachable service the deployed frontend and real users can actually hit — the final proof the system works outside the development environment.

Primary File(s):  See the module file structure for this phase.

Detailed Requirements

- Provision a managed PostgreSQL instance (e.g. Render/Railway/Supabase) for production.

- Never commit real production secrets to the repository; set them via the hosting platform's environment-variable configuration.

- Confirm the production database is a genuinely separate instance from any local/development database.

- Re-run migrations against production explicitly as a deliberate step, not assumed to have happened automatically.

- Verify the deployed service's `/health` endpoint before considering this step done.

Technical Specification

Target platform: a managed Python/FastAPI host (e.g. Render/Railway) plus a managed PostgreSQL instance. Required env vars: DATABASE_URL, JWT_SECRET, MODEL_PATH.

Acceptance Criteria

- ☐  The deployed backend responds correctly to `GET /health` from outside the local network.

- ☐  At least one full authenticated flow (register -> login -> predict) succeeds against the live URL.

- ☐  No secrets are visible in the deployed build's logs or client-exposed config.

Edge Cases & Notes

- Confirm behaviour if the deployed instance restarts (the model should reload correctly at startup, not require a manual trigger).

PROMPT 196 — Configure production environment variables (DATABASE_URL, JWT_SECRET, MODEL_PATH) on the hos...

Objective:  Configure production environment variables (DATABASE_URL, JWT_SECRET, MODEL_PATH) on the hosting platform.

Why This Matters:  This step takes the backend from “works on my machine” to a live, reachable service the deployed frontend and real users can actually hit — the final proof the system works outside the development environment.

Primary File(s):  See the module file structure for this phase.

Detailed Requirements

- Configure production environment variables (DATABASE_URL, JWT_SECRET, MODEL_PATH) on the hosting platform.

- Never commit real production secrets to the repository; set them via the hosting platform's environment-variable configuration.

- Confirm the production database is a genuinely separate instance from any local/development database.

- Re-run migrations against production explicitly as a deliberate step, not assumed to have happened automatically.

- Verify the deployed service's `/health` endpoint before considering this step done.

Technical Specification

Target platform: a managed Python/FastAPI host (e.g. Render/Railway) plus a managed PostgreSQL instance. Required env vars: DATABASE_URL, JWT_SECRET, MODEL_PATH.

Acceptance Criteria

- ☐  The deployed backend responds correctly to `GET /health` from outside the local network.

- ☐  At least one full authenticated flow (register -> login -> predict) succeeds against the live URL.

- ☐  No secrets are visible in the deployed build's logs or client-exposed config.

Edge Cases & Notes

- Confirm behaviour if the deployed instance restarts (the model should reload correctly at startup, not require a manual trigger).

PROMPT 197 — Deploy the FastAPI backend (Docker or platform-native build) and confirm GET /health respo...

Objective:  Deploy the FastAPI backend (Docker or platform-native build) and confirm `GET /health` responds correctly.

Why This Matters:  This step takes the backend from “works on my machine” to a live, reachable service the deployed frontend and real users can actually hit — the final proof the system works outside the development environment.

Primary File(s):  `GET /health`

Detailed Requirements

- Deploy the FastAPI backend (Docker or platform-native build) and confirm `GET /health` responds correctly.

- Never commit real production secrets to the repository; set them via the hosting platform's environment-variable configuration.

- Confirm the production database is a genuinely separate instance from any local/development database.

- Re-run migrations against production explicitly as a deliberate step, not assumed to have happened automatically.

- Verify the deployed service's `/health` endpoint before considering this step done.

Technical Specification

Target platform: a managed Python/FastAPI host (e.g. Render/Railway) plus a managed PostgreSQL instance. Required env vars: DATABASE_URL, JWT_SECRET, MODEL_PATH.

Acceptance Criteria

- ☐  The deployed backend responds correctly to `GET /health` from outside the local network.

- ☐  At least one full authenticated flow (register -> login -> predict) succeeds against the live URL.

- ☐  No secrets are visible in the deployed build's logs or client-exposed config.

Edge Cases & Notes

- Confirm behaviour if the deployed instance restarts (the model should reload correctly at startup, not require a manual trigger).

PROMPT 198 — Run production database migrations and seed the diseases table in the production database

Objective:  Run production database migrations and seed the `diseases` table in the production database.

Why This Matters:  This step takes the backend from “works on my machine” to a live, reachable service the deployed frontend and real users can actually hit — the final proof the system works outside the development environment.

Primary File(s):  See the module file structure for this phase.

Detailed Requirements

- Run production database migrations and seed the `diseases` table in the production database.

- Never commit real production secrets to the repository; set them via the hosting platform's environment-variable configuration.

- Confirm the production database is a genuinely separate instance from any local/development database.

- Re-run migrations against production explicitly as a deliberate step, not assumed to have happened automatically.

- Verify the deployed service's `/health` endpoint before considering this step done.

Technical Specification

Target platform: a managed Python/FastAPI host (e.g. Render/Railway) plus a managed PostgreSQL instance. Required env vars: DATABASE_URL, JWT_SECRET, MODEL_PATH.

Acceptance Criteria

- ☐  The deployed backend responds correctly to `GET /health` from outside the local network.

- ☐  At least one full authenticated flow (register -> login -> predict) succeeds against the live URL.

- ☐  No secrets are visible in the deployed build's logs or client-exposed config.

Edge Cases & Notes

- Confirm behaviour if the deployed instance restarts (the model should reload correctly at startup, not require a manual trigger).

PROMPT 199 — Upload/verify the trained model file is accessible to the deployed backend instance

Objective:  Upload/verify the trained model file is accessible to the deployed backend instance.

Why This Matters:  This step takes the backend from “works on my machine” to a live, reachable service the deployed frontend and real users can actually hit — the final proof the system works outside the development environment.

Primary File(s):  See the module file structure for this phase.

Detailed Requirements

- Upload/verify the trained model file is accessible to the deployed backend instance.

- Never commit real production secrets to the repository; set them via the hosting platform's environment-variable configuration.

- Confirm the production database is a genuinely separate instance from any local/development database.

- Re-run migrations against production explicitly as a deliberate step, not assumed to have happened automatically.

- Verify the deployed service's `/health` endpoint before considering this step done.

Technical Specification

Target platform: a managed Python/FastAPI host (e.g. Render/Railway) plus a managed PostgreSQL instance. Required env vars: DATABASE_URL, JWT_SECRET, MODEL_PATH.

Acceptance Criteria

- ☐  The deployed backend responds correctly to `GET /health` from outside the local network.

- ☐  At least one full authenticated flow (register -> login -> predict) succeeds against the live URL.

- ☐  No secrets are visible in the deployed build's logs or client-exposed config.

Edge Cases & Notes

- Confirm behaviour if the deployed instance restarts (the model should reload correctly at startup, not require a manual trigger).

PROMPT 200 — Smoke-test all API endpoints against the live production URL

Objective:  Smoke-test all API endpoints against the live production URL.

Why This Matters:  This step takes the backend from “works on my machine” to a live, reachable service the deployed frontend and real users can actually hit — the final proof the system works outside the development environment.

Primary File(s):  See the module file structure for this phase.

Detailed Requirements

- Smoke-test all API endpoints against the live production URL.

- Never commit real production secrets to the repository; set them via the hosting platform's environment-variable configuration.

- Confirm the production database is a genuinely separate instance from any local/development database.

- Re-run migrations against production explicitly as a deliberate step, not assumed to have happened automatically.

- Verify the deployed service's `/health` endpoint before considering this step done.

Technical Specification

Target platform: a managed Python/FastAPI host (e.g. Render/Railway) plus a managed PostgreSQL instance. Required env vars: DATABASE_URL, JWT_SECRET, MODEL_PATH.

Acceptance Criteria

- ☐  The deployed backend responds correctly to `GET /health` from outside the local network.

- ☐  At least one full authenticated flow (register -> login -> predict) succeeds against the live URL.

- ☐  No secrets are visible in the deployed build's logs or client-exposed config.

Edge Cases & Notes

- Confirm behaviour if the deployed instance restarts (the model should reload correctly at startup, not require a manual trigger).

# 4.F Frontend Deployment

PROMPT 201 — Configure the frontend's production .env with the live backend API URL

Objective:  Configure the frontend's production `.env` with the live backend API URL.

Why This Matters:  This step makes the personalized app actually reachable by real users at a real URL, pointed at the real deployed backend — completing the full path described in the system architecture chapter of the report.

Primary File(s):  `.env`

Detailed Requirements

- Configure the frontend's production `.env` with the live backend API URL.

- Confirm the production build uses the deployed backend's URL, not `localhost`.

- Verify HTTPS is active end-to-end (both frontend and backend) before considering the deployment complete.

- Confirm environment-specific config is injected at build/deploy time, not hard-coded in source.

- Keep a rollback path available (previous deployment/build) in case the new deploy breaks something.

Technical Specification

Target platform: Vercel (or equivalent static/SSR host for a Vite React app). Required env var: production API base URL.

Acceptance Criteria

- ☐  The live deployed frontend loads correctly and successfully calls the live deployed backend.

- ☐  A full manual smoke test (signup through result display) succeeds on the live URL.

- ☐  No CORS errors appear in the browser console when using the live app.

Edge Cases & Notes

- Test the deployed app on an actual mobile device over cellular data, not only desktop Wi-Fi.

PROMPT 202 — Deploy the React frontend to Vercel (or equivalent) and verify the build succeeds

Objective:  Deploy the React frontend to Vercel (or equivalent) and verify the build succeeds.

Why This Matters:  This step makes the personalized app actually reachable by real users at a real URL, pointed at the real deployed backend — completing the full path described in the system architecture chapter of the report.

Primary File(s):  See the module file structure for this phase.

Detailed Requirements

- Deploy the React frontend to Vercel (or equivalent) and verify the build succeeds.

- Confirm the production build uses the deployed backend's URL, not `localhost`.

- Verify HTTPS is active end-to-end (both frontend and backend) before considering the deployment complete.

- Confirm environment-specific config is injected at build/deploy time, not hard-coded in source.

- Keep a rollback path available (previous deployment/build) in case the new deploy breaks something.

Technical Specification

Target platform: Vercel (or equivalent static/SSR host for a Vite React app). Required env var: production API base URL.

Acceptance Criteria

- ☐  The live deployed frontend loads correctly and successfully calls the live deployed backend.

- ☐  A full manual smoke test (signup through result display) succeeds on the live URL.

- ☐  No CORS errors appear in the browser console when using the live app.

Edge Cases & Notes

- Test the deployed app on an actual mobile device over cellular data, not only desktop Wi-Fi.

PROMPT 203 — Configure a custom domain (or confirm the platform-provided URL) and HTTPS

Objective:  Configure a custom domain (or confirm the platform-provided URL) and HTTPS.

Why This Matters:  This step makes the personalized app actually reachable by real users at a real URL, pointed at the real deployed backend — completing the full path described in the system architecture chapter of the report.

Primary File(s):  See the module file structure for this phase.

Detailed Requirements

- Configure a custom domain (or confirm the platform-provided URL) and HTTPS.

- Confirm the production build uses the deployed backend's URL, not `localhost`.

- Verify HTTPS is active end-to-end (both frontend and backend) before considering the deployment complete.

- Confirm environment-specific config is injected at build/deploy time, not hard-coded in source.

- Keep a rollback path available (previous deployment/build) in case the new deploy breaks something.

Technical Specification

Target platform: Vercel (or equivalent static/SSR host for a Vite React app). Required env var: production API base URL.

Acceptance Criteria

- ☐  The live deployed frontend loads correctly and successfully calls the live deployed backend.

- ☐  A full manual smoke test (signup through result display) succeeds on the live URL.

- ☐  No CORS errors appear in the browser console when using the live app.

Edge Cases & Notes

- Test the deployed app on an actual mobile device over cellular data, not only desktop Wi-Fi.

PROMPT 204 — Verify CORS is correctly configured between the deployed frontend and backend origins

Objective:  Verify CORS is correctly configured between the deployed frontend and backend origins.

Why This Matters:  This step makes the personalized app actually reachable by real users at a real URL, pointed at the real deployed backend — completing the full path described in the system architecture chapter of the report.

Primary File(s):  See the module file structure for this phase.

Detailed Requirements

- Verify CORS is correctly configured between the deployed frontend and backend origins.

- Confirm the production build uses the deployed backend's URL, not `localhost`.

- Verify HTTPS is active end-to-end (both frontend and backend) before considering the deployment complete.

- Confirm environment-specific config is injected at build/deploy time, not hard-coded in source.

- Keep a rollback path available (previous deployment/build) in case the new deploy breaks something.

Technical Specification

Target platform: Vercel (or equivalent static/SSR host for a Vite React app). Required env var: production API base URL.

Acceptance Criteria

- ☐  The live deployed frontend loads correctly and successfully calls the live deployed backend.

- ☐  A full manual smoke test (signup through result display) succeeds on the live URL.

- ☐  No CORS errors appear in the browser console when using the live app.

Edge Cases & Notes

- Test the deployed app on an actual mobile device over cellular data, not only desktop Wi-Fi.

PROMPT 205 — Run a full smoke test of the live deployed app

Objective:  Run a full smoke test of the live deployed app: signup, login, scan, dashboard, history, profile.

Why This Matters:  This step makes the personalized app actually reachable by real users at a real URL, pointed at the real deployed backend — completing the full path described in the system architecture chapter of the report.

Primary File(s):  See the module file structure for this phase.

Detailed Requirements

- Run a full smoke test of the live deployed app: signup, login, scan, dashboard, history, profile.

- Confirm the production build uses the deployed backend's URL, not `localhost`.

- Verify HTTPS is active end-to-end (both frontend and backend) before considering the deployment complete.

- Confirm environment-specific config is injected at build/deploy time, not hard-coded in source.

- Keep a rollback path available (previous deployment/build) in case the new deploy breaks something.

Technical Specification

Target platform: Vercel (or equivalent static/SSR host for a Vite React app). Required env var: production API base URL.

Acceptance Criteria

- ☐  The live deployed frontend loads correctly and successfully calls the live deployed backend.

- ☐  A full manual smoke test (signup through result display) succeeds on the live URL.

- ☐  No CORS errors appear in the browser console when using the live app.

Edge Cases & Notes

- Test the deployed app on an actual mobile device over cellular data, not only desktop Wi-Fi.

# 4.G Documentation

PROMPT 206 — Write the root README.md with project overview, architecture diagram, and links to backend...

Objective:  Write the root `README.md` with project overview, architecture diagram, and links to backend/frontend/ml docs.

Why This Matters:  Documentation is what lets anyone — a teammate, an evaluator, or future-you — understand and operate the system without having to reverse-engineer it from code. It is also direct, citable evidence of engineering rigor in the final evaluation.

Primary File(s):  `README.md`

Detailed Requirements

- Write the root `README.md` with project overview, architecture diagram, and links to backend/frontend/ml docs.

- Write for a reader who has not seen the code before — define acronyms and name exact file paths/commands.

- Keep the document consistent with the actual current state of the system (re-check after any late changes elsewhere in the project).

- Use concrete examples (real curl commands, real field names) rather than abstract descriptions.

- Cross-link to related documents (e.g. API Reference links to Database Schema) rather than duplicating content.

Technical Specification

Target file lives under `docs/` at the project root, matching the path named in the objective above.

Acceptance Criteria

- ☐  A teammate unfamiliar with this specific module can follow the document and successfully complete the described task.

- ☐  Every command/example given in the document has actually been run and confirmed to work.

- ☐  The document is linked from the root `README.md` or another relevant index.

Edge Cases & Notes

- Flag any part of the system this document describes that is still incomplete or known to differ from the written description.

PROMPT 207 — Write docs/SETUP.md with full local-development setup instructions for all three subprojects

Objective:  Write `docs/SETUP.md` with full local-development setup instructions for all three subprojects.

Why This Matters:  Documentation is what lets anyone — a teammate, an evaluator, or future-you — understand and operate the system without having to reverse-engineer it from code. It is also direct, citable evidence of engineering rigor in the final evaluation.

Primary File(s):  `docs/SETUP.md`

Detailed Requirements

- Write `docs/SETUP.md` with full local-development setup instructions for all three subprojects.

- Write for a reader who has not seen the code before — define acronyms and name exact file paths/commands.

- Keep the document consistent with the actual current state of the system (re-check after any late changes elsewhere in the project).

- Use concrete examples (real curl commands, real field names) rather than abstract descriptions.

- Cross-link to related documents (e.g. API Reference links to Database Schema) rather than duplicating content.

Technical Specification

Target file lives under `docs/` at the project root, matching the path named in the objective above.

Acceptance Criteria

- ☐  A teammate unfamiliar with this specific module can follow the document and successfully complete the described task.

- ☐  Every command/example given in the document has actually been run and confirmed to work.

- ☐  The document is linked from the root `README.md` or another relevant index.

Edge Cases & Notes

- Flag any part of the system this document describes that is still incomplete or known to differ from the written description.

PROMPT 208 — Write docs/ARCHITECTURE.md documenting the full system architecture, matching the diagrams...

Objective:  Write `docs/ARCHITECTURE.md` documenting the full system architecture, matching the diagrams in the project report.

Why This Matters:  Documentation is what lets anyone — a teammate, an evaluator, or future-you — understand and operate the system without having to reverse-engineer it from code. It is also direct, citable evidence of engineering rigor in the final evaluation.

Primary File(s):  `docs/ARCHITECTURE.md`

Detailed Requirements

- Write `docs/ARCHITECTURE.md` documenting the full system architecture, matching the diagrams in the project report.

- Write for a reader who has not seen the code before — define acronyms and name exact file paths/commands.

- Keep the document consistent with the actual current state of the system (re-check after any late changes elsewhere in the project).

- Use concrete examples (real curl commands, real field names) rather than abstract descriptions.

- Cross-link to related documents (e.g. API Reference links to Database Schema) rather than duplicating content.

Technical Specification

Target file lives under `docs/` at the project root, matching the path named in the objective above.

Acceptance Criteria

- ☐  A teammate unfamiliar with this specific module can follow the document and successfully complete the described task.

- ☐  Every command/example given in the document has actually been run and confirmed to work.

- ☐  The document is linked from the root `README.md` or another relevant index.

Edge Cases & Notes

- Flag any part of the system this document describes that is still incomplete or known to differ from the written description.

PROMPT 209 — Write docs/API_REFERENCE.md documenting every backend endpoint with request/response examples

Objective:  Write `docs/API_REFERENCE.md` documenting every backend endpoint with request/response examples.

Why This Matters:  Documentation is what lets anyone — a teammate, an evaluator, or future-you — understand and operate the system without having to reverse-engineer it from code. It is also direct, citable evidence of engineering rigor in the final evaluation.

Primary File(s):  `docs/API_REFERENCE.md`

Detailed Requirements

- Write `docs/API_REFERENCE.md` documenting every backend endpoint with request/response examples.

- Write for a reader who has not seen the code before — define acronyms and name exact file paths/commands.

- Keep the document consistent with the actual current state of the system (re-check after any late changes elsewhere in the project).

- Use concrete examples (real curl commands, real field names) rather than abstract descriptions.

- Cross-link to related documents (e.g. API Reference links to Database Schema) rather than duplicating content.

Technical Specification

Target file lives under `docs/` at the project root, matching the path named in the objective above.

Acceptance Criteria

- ☐  A teammate unfamiliar with this specific module can follow the document and successfully complete the described task.

- ☐  Every command/example given in the document has actually been run and confirmed to work.

- ☐  The document is linked from the root `README.md` or another relevant index.

Edge Cases & Notes

- Flag any part of the system this document describes that is still incomplete or known to differ from the written description.

PROMPT 210 — Write docs/DATABASE_SCHEMA.md documenting all four tables and their relationships

Objective:  Write `docs/DATABASE_SCHEMA.md` documenting all four tables and their relationships.

Why This Matters:  Documentation is what lets anyone — a teammate, an evaluator, or future-you — understand and operate the system without having to reverse-engineer it from code. It is also direct, citable evidence of engineering rigor in the final evaluation.

Primary File(s):  `docs/DATABASE_SCHEMA.md`

Detailed Requirements

- Write `docs/DATABASE_SCHEMA.md` documenting all four tables and their relationships.

- Write for a reader who has not seen the code before — define acronyms and name exact file paths/commands.

- Keep the document consistent with the actual current state of the system (re-check after any late changes elsewhere in the project).

- Use concrete examples (real curl commands, real field names) rather than abstract descriptions.

- Cross-link to related documents (e.g. API Reference links to Database Schema) rather than duplicating content.

Technical Specification

Target file lives under `docs/` at the project root, matching the path named in the objective above.

Acceptance Criteria

- ☐  A teammate unfamiliar with this specific module can follow the document and successfully complete the described task.

- ☐  Every command/example given in the document has actually been run and confirmed to work.

- ☐  The document is linked from the root `README.md` or another relevant index.

Edge Cases & Notes

- Flag any part of the system this document describes that is still incomplete or known to differ from the written description.

PROMPT 211 — Compile the final project report chapters with final, measured accuracy/evaluation numbers f...

Objective:  Compile the final project report chapters with final, measured accuracy/evaluation numbers filled in.

Why This Matters:  Documentation is what lets anyone — a teammate, an evaluator, or future-you — understand and operate the system without having to reverse-engineer it from code. It is also direct, citable evidence of engineering rigor in the final evaluation.

Primary File(s):  See the module file structure for this phase.

Detailed Requirements

- Compile the final project report chapters with final, measured accuracy/evaluation numbers filled in.

- Write for a reader who has not seen the code before — define acronyms and name exact file paths/commands.

- Keep the document consistent with the actual current state of the system (re-check after any late changes elsewhere in the project).

- Use concrete examples (real curl commands, real field names) rather than abstract descriptions.

- Cross-link to related documents (e.g. API Reference links to Database Schema) rather than duplicating content.

Technical Specification

Target file lives under `docs/` at the project root, matching the path named in the objective above.

Acceptance Criteria

- ☐  A teammate unfamiliar with this specific module can follow the document and successfully complete the described task.

- ☐  Every command/example given in the document has actually been run and confirmed to work.

- ☐  The document is linked from the root `README.md` or another relevant index.

Edge Cases & Notes

- Flag any part of the system this document describes that is still incomplete or known to differ from the written description.

PROMPT 212 — Prepare architecture and flow diagrams as clean, slide-ready images for the presentation

Objective:  Prepare architecture and flow diagrams as clean, slide-ready images for the presentation.

Why This Matters:  Documentation is what lets anyone — a teammate, an evaluator, or future-you — understand and operate the system without having to reverse-engineer it from code. It is also direct, citable evidence of engineering rigor in the final evaluation.

Primary File(s):  See the module file structure for this phase.

Detailed Requirements

- Prepare architecture and flow diagrams as clean, slide-ready images for the presentation.

- Write for a reader who has not seen the code before — define acronyms and name exact file paths/commands.

- Keep the document consistent with the actual current state of the system (re-check after any late changes elsewhere in the project).

- Use concrete examples (real curl commands, real field names) rather than abstract descriptions.

- Cross-link to related documents (e.g. API Reference links to Database Schema) rather than duplicating content.

Technical Specification

Target file lives under `docs/` at the project root, matching the path named in the objective above.

Acceptance Criteria

- ☐  A teammate unfamiliar with this specific module can follow the document and successfully complete the described task.

- ☐  Every command/example given in the document has actually been run and confirmed to work.

- ☐  The document is linked from the root `README.md` or another relevant index.

Edge Cases & Notes

- Flag any part of the system this document describes that is still incomplete or known to differ from the written description.

PROMPT 213 — Write docs/DEMO_SCRIPT.md — a step-by-step script for the live demonstration during evalua...

Objective:  Write `docs/DEMO_SCRIPT.md` — a step-by-step script for the live demonstration during evaluation.

Why This Matters:  Documentation is what lets anyone — a teammate, an evaluator, or future-you — understand and operate the system without having to reverse-engineer it from code. It is also direct, citable evidence of engineering rigor in the final evaluation.

Primary File(s):  `docs/DEMO_SCRIPT.md`

Detailed Requirements

- Write `docs/DEMO_SCRIPT.md` — a step-by-step script for the live demonstration during evaluation.

- Write for a reader who has not seen the code before — define acronyms and name exact file paths/commands.

- Keep the document consistent with the actual current state of the system (re-check after any late changes elsewhere in the project).

- Use concrete examples (real curl commands, real field names) rather than abstract descriptions.

- Cross-link to related documents (e.g. API Reference links to Database Schema) rather than duplicating content.

Technical Specification

Target file lives under `docs/` at the project root, matching the path named in the objective above.

Acceptance Criteria

- ☐  A teammate unfamiliar with this specific module can follow the document and successfully complete the described task.

- ☐  Every command/example given in the document has actually been run and confirmed to work.

- ☐  The document is linked from the root `README.md` or another relevant index.

Edge Cases & Notes

- Flag any part of the system this document describes that is still incomplete or known to differ from the written description.

# 4.H Presentation & Viva Preparation

PROMPT 214 — Build the presentation slide deck (title, problem, methodology, architecture, results, demo,...

Objective:  Build the presentation slide deck (title, problem, methodology, architecture, results, demo, limitations, future scope).

Why This Matters:  This is how the whole ten-week effort is actually communicated and defended in the viva — a technically excellent system that cannot be clearly explained or demonstrated under time pressure will still be under-credited.

Primary File(s):  See the module file structure for this phase.

Detailed Requirements

- Build the presentation slide deck (title, problem, methodology, architecture, results, demo, limitations, future scope).

- Keep the content grounded in what was actually built and measured — never claim a number or feature that wasn't actually achieved.

- Rehearse against a timer if a time limit applies to the demo/presentation.

- Prepare for at least one thing going wrong live (network failure, slow model load) with a fallback plan.

- Make sure every team member, not just the one who built a given module, can speak to it.

Technical Specification

Draws on material already produced in `docs/`, the final project report, and the live deployed application for any demo component.

Acceptance Criteria

- ☐  The material described in the objective exists in a reviewable, shareable form (slide file, script document, etc.).

- ☐  At least one full dry run has been completed using this material.

- ☐  Any team member can present/answer questions on this material, not only its original author.

Edge Cases & Notes

- Have a non-live fallback (e.g. a short screen recording of the demo) ready in case the live environment fails during evaluation.

PROMPT 215 — Prepare a 2–3 minute scripted live-demo walkthrough covering signup through result display

Objective:  Prepare a 2–3 minute scripted live-demo walkthrough covering signup through result display.

Why This Matters:  This is how the whole ten-week effort is actually communicated and defended in the viva — a technically excellent system that cannot be clearly explained or demonstrated under time pressure will still be under-credited.

Primary File(s):  See the module file structure for this phase.

Detailed Requirements

- Prepare a 2–3 minute scripted live-demo walkthrough covering signup through result display.

- Keep the content grounded in what was actually built and measured — never claim a number or feature that wasn't actually achieved.

- Rehearse against a timer if a time limit applies to the demo/presentation.

- Prepare for at least one thing going wrong live (network failure, slow model load) with a fallback plan.

- Make sure every team member, not just the one who built a given module, can speak to it.

Technical Specification

Draws on material already produced in `docs/`, the final project report, and the live deployed application for any demo component.

Acceptance Criteria

- ☐  The material described in the objective exists in a reviewable, shareable form (slide file, script document, etc.).

- ☐  At least one full dry run has been completed using this material.

- ☐  Any team member can present/answer questions on this material, not only its original author.

Edge Cases & Notes

- Have a non-live fallback (e.g. a short screen recording of the demo) ready in case the live environment fails during evaluation.

PROMPT 216 — Prepare answers to likely viva questions

Objective:  Prepare answers to likely viva questions: why CNN, why transfer learning, why FastAPI, why PostgreSQL, what is overfitting, what is precision/recall/F1.

Why This Matters:  This is how the whole ten-week effort is actually communicated and defended in the viva — a technically excellent system that cannot be clearly explained or demonstrated under time pressure will still be under-credited.

Primary File(s):  See the module file structure for this phase.

Detailed Requirements

- Prepare answers to likely viva questions: why CNN, why transfer learning, why FastAPI, why PostgreSQL, what is overfitting, what is precision/recall/F1.

- Keep the content grounded in what was actually built and measured — never claim a number or feature that wasn't actually achieved.

- Rehearse against a timer if a time limit applies to the demo/presentation.

- Prepare for at least one thing going wrong live (network failure, slow model load) with a fallback plan.

- Make sure every team member, not just the one who built a given module, can speak to it.

Technical Specification

Draws on material already produced in `docs/`, the final project report, and the live deployed application for any demo component.

Acceptance Criteria

- ☐  The material described in the objective exists in a reviewable, shareable form (slide file, script document, etc.).

- ☐  At least one full dry run has been completed using this material.

- ☐  Any team member can present/answer questions on this material, not only its original author.

Edge Cases & Notes

- Have a non-live fallback (e.g. a short screen recording of the demo) ready in case the live environment fails during evaluation.

PROMPT 217 — Prepare answers explaining the authentication and personalization architecture (JWT, per-use...

Objective:  Prepare answers explaining the authentication and personalization architecture (JWT, per-user data scoping).

Why This Matters:  This is how the whole ten-week effort is actually communicated and defended in the viva — a technically excellent system that cannot be clearly explained or demonstrated under time pressure will still be under-credited.

Primary File(s):  See the module file structure for this phase.

Detailed Requirements

- Prepare answers explaining the authentication and personalization architecture (JWT, per-user data scoping).

- Keep the content grounded in what was actually built and measured — never claim a number or feature that wasn't actually achieved.

- Rehearse against a timer if a time limit applies to the demo/presentation.

- Prepare for at least one thing going wrong live (network failure, slow model load) with a fallback plan.

- Make sure every team member, not just the one who built a given module, can speak to it.

Technical Specification

Draws on material already produced in `docs/`, the final project report, and the live deployed application for any demo component.

Acceptance Criteria

- ☐  The material described in the objective exists in a reviewable, shareable form (slide file, script document, etc.).

- ☐  At least one full dry run has been completed using this material.

- ☐  Any team member can present/answer questions on this material, not only its original author.

Edge Cases & Notes

- Have a non-live fallback (e.g. a short screen recording of the demo) ready in case the live environment fails during evaluation.

PROMPT 218 — Rehearse the demo end-to-end at least twice, including a fallback plan (e

Objective:  Rehearse the demo end-to-end at least twice, including a fallback plan (e.g. screen recording) in case of live network issues.

Why This Matters:  This is how the whole ten-week effort is actually communicated and defended in the viva — a technically excellent system that cannot be clearly explained or demonstrated under time pressure will still be under-credited.

Primary File(s):  See the module file structure for this phase.

Detailed Requirements

- Rehearse the demo end-to-end at least twice, including a fallback plan (e.g. screen recording) in case of live network issues.

- Keep the content grounded in what was actually built and measured — never claim a number or feature that wasn't actually achieved.

- Rehearse against a timer if a time limit applies to the demo/presentation.

- Prepare for at least one thing going wrong live (network failure, slow model load) with a fallback plan.

- Make sure every team member, not just the one who built a given module, can speak to it.

Technical Specification

Draws on material already produced in `docs/`, the final project report, and the live deployed application for any demo component.

Acceptance Criteria

- ☐  The material described in the objective exists in a reviewable, shareable form (slide file, script document, etc.).

- ☐  At least one full dry run has been completed using this material.

- ☐  Any team member can present/answer questions on this material, not only its original author.

Edge Cases & Notes

- Have a non-live fallback (e.g. a short screen recording of the demo) ready in case the live environment fails during evaluation.

PROMPT 219 — Do a final walkthrough of the entire report for consistency between the written claims and t...

Objective:  Do a final walkthrough of the entire report for consistency between the written claims and the actual measured results.

Why This Matters:  This is how the whole ten-week effort is actually communicated and defended in the viva — a technically excellent system that cannot be clearly explained or demonstrated under time pressure will still be under-credited.

Primary File(s):  See the module file structure for this phase.

Detailed Requirements

- Do a final walkthrough of the entire report for consistency between the written claims and the actual measured results.

- Keep the content grounded in what was actually built and measured — never claim a number or feature that wasn't actually achieved.

- Rehearse against a timer if a time limit applies to the demo/presentation.

- Prepare for at least one thing going wrong live (network failure, slow model load) with a fallback plan.

- Make sure every team member, not just the one who built a given module, can speak to it.

Technical Specification

Draws on material already produced in `docs/`, the final project report, and the live deployed application for any demo component.

Acceptance Criteria

- ☐  The material described in the objective exists in a reviewable, shareable form (slide file, script document, etc.).

- ☐  At least one full dry run has been completed using this material.

- ☐  Any team member can present/answer questions on this material, not only its original author.

Edge Cases & Notes

- Have a non-live fallback (e.g. a short screen recording of the demo) ready in case the live environment fails during evaluation.

PROMPT 220 — Final team review

Objective:  Final team review: confirm every member can explain every phase of the pipeline, not just their own module.

Why This Matters:  This is how the whole ten-week effort is actually communicated and defended in the viva — a technically excellent system that cannot be clearly explained or demonstrated under time pressure will still be under-credited.

Primary File(s):  See the module file structure for this phase.

Detailed Requirements

- Final team review: confirm every member can explain every phase of the pipeline, not just their own module.

- Keep the content grounded in what was actually built and measured — never claim a number or feature that wasn't actually achieved.

- Rehearse against a timer if a time limit applies to the demo/presentation.

- Prepare for at least one thing going wrong live (network failure, slow model load) with a fallback plan.

- Make sure every team member, not just the one who built a given module, can speak to it.

Technical Specification

Draws on material already produced in `docs/`, the final project report, and the live deployed application for any demo component.

Acceptance Criteria

- ☐  The material described in the objective exists in a reviewable, shareable form (slide file, script document, etc.).

- ☐  At least one full dry run has been completed using this material.

- ☐  Any team member can present/answer questions on this material, not only its original author.

Edge Cases & Notes

- Have a non-live fallback (e.g. a short screen recording of the demo) ready in case the live environment fails during evaluation.